|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name of the task** | **Estimated No of hours** | **Actual time spent** | **Notes:** | **Issues:** |
| Setup XAMMP/WAMP Environment into local system | 1 | 5 | Used XAMPP | Apache and MySQL was not able to run because of port issue |
| Reviewed MySQL | 1 | 1.5 |  |  |
| Functional requirements (required/desired) | 1.5 | 1 |  |  |
| Non-functional requirements | 1 | 1 |  |  |
| System Architecture Diagram | 1 | 30 min |  |  |
| Data Flow Diagram | 30 min | 45 min |  |  |
| Use case | 30 min | 30 min |  |  |
| Sequence Diagram | 1 hour | 45 min |  |  |
| Database Design | 1 hour | 1 hour |  |  |
| Class diagram | 30 min | 30 min |  |  |
| Test Case | 15 min | 15 min |  |  |
| Researched and Created account on GitHub | 1 hour | 1.5 hour |  |  |
| Implementation of code | 5 hour | 6.5 hour |  | Php connection was not successful . |

work break down